## Slide 1
SNHU Travel Website, Sprint Review & Retrospective
Scrum-Agile approach for cross-platform travel website
Client-focused booking and itinerary features
Tools used: JIRA, Kanban Boards, Slack

## Slide 2
Sprint Review: What We Delivered
User registration/login, SSO option
MongoDB backend
Itinerary builder with user-customized top travel destinations

## Slide 3
Sprint Review: Stakeholder Feedback
Positive response on UI and user experience
Requests: Weather/currency tools
Deferred items: notifications, rewards, localization

## Slide 4
Sprint Retrospective: Team Reflection
What went well: Slack communication, JIRA tracking
Areas to improve: change control, test automation, documentation time

## Slide 5
Conclusion & Next Steps
Successfully delivered with stakeholder satisfaction
JIRA, Slack, Kanban enabled agile efficiency
Next: Prioritize feedback, continue iterative development